## Slide 1: Progress log
Internet of trash
Loek Ehren, Mike Schatorjé, Simone Francesco, Herm Lecluse & Rick van Osch

## Slide 2: The project
Underground garbage containers
Internet of Things
LoRa/TheThings
Gathering data
  Inform local population
  Plan collection routes

## Slide 3: The project: Phases
Research – ends on 17th of April
  Building test application
  Test sensors
Design
  Design prototype application together with the stakeholders
Development
  Develop prototype application according to the specifications we made in the design phase.

## Slide 4: What did we want to achieve?
Architecture mock-up
  Finished mock-up
Start designing test application
  Almost finished test application
Research technologies
  Found required technologies
Start preparing interview
Prepared interview

## Slide 5: How did we do it?
Brainstormed about architecture of test application
Divided test application in 3 parts:
  Frontend
  Backend
  Hardware I/O
Online Research

## Slide 6: What were the results?
Almost finished test application with:
  Frontend
  Backend
  Hardware I/O (mocked)
Interview

## Slide 7: What were the problems?
Last-minute cancellation of the interview
No hardware yet > Mock it.
Work-packages/planning still needed work after receiving feedback from Mr. Monsieur

## Slide 8: What were the lessons learned?
Again: Hard to reach civil servants
Gained more experience regarding working with API’s

## Slide 9: What do we want to achieve?
Further building of test application
Developing testplan regarding sensor-testing

## Slide 10: How are we going to do it?
Brainstorming/discussing
Determine what is important
  What results are we looking for?
  How can we achieve this?

## Slide 11: Questions?