## Slide 1
PROGESS LOG
Edited by
Loek Ehren
Mike Schatorjé
Simone Francesconi
Herm Lecluse
Rick van Osch

## Slide 2
The project

## Slide 3
What did we want to achieve?
Find out the best sensor for our purpose
Find critical points in processes
Gain knowledge/experience on LoRa

## Slide 4
How did we do it?
Tested different kind of sensors with various shapes/types of garbage.
Analyzed and mapped the business processes
TheThings/LoRa workshop

## Slide 5: What were the results?
Ultrasonic sensor is the best for our purpose! Laser & Infrared had massive interference from aluminium and plastic
3 Critical points so far:
  Citizens
  Inaccurate fill-level measuring
  Communication with van Gansewinkel
Integrated LoRa in our application!

## Slide 6
What were the problems?
Testing took longer than expected
Communication with van Gansewinkel

## Slide 7
What were the lessons learned?
LoRa is nice!

## Slide 8
What do we want to achieve?
Start with features for our application -> Route calculation
Documenting research results in report
Make 3D model of demo container for minor exhibition
  Submit it to get materials

## Slide 9
How we are going to do it?
Continue implementing
Continue writing in report
Work with sketchup

## Slide 10
Any Question?
Thanks for your attention!