## Slide 1
PROGESS LOG
Edited by
Loek Ehren
Mike Schatorjé
Simone Francesconi
Herm Lecluse
Rick van Osch

## Slide 2
The project

## Slide 3
What did we want to achieve?
Start designing prototype application and if feasible start implementation
Work on documentation
Evaluate the process map
Start on Exhibition video

## Slide 4
How did we do it?
Divided work
  Various diagrams
  Used applications like Umlet & GoAnimate
  Draw.io

## Slide 6: What were the results?
Finished design and started implementation
  Use cases
  Mockups
  DB Design
  Activity diagram
Critical process points

## Slide 7: Results

## Slide 8: Results

## Slide 9: Results

## Slide 10: Results

## Slide 11
What were the problems?
Again: time!
Custom objects in NoSQL database
Gmail Security
Limitiations on free software

## Slide 12
RTFM
Scope creep
Integrating Google Maps API in Javascript
SMTP in C#
What were the lessons learned?

## Slide 13
What do we want to achieve?
Continue with report
Evaluate process map
Exam 9th Tuesday
Continue with the exhibition video and look at other video making tools
Continue on prototype

## Slide 14
Any Question?
Thanks for your attention!