## Slide 1
PROGESS LOG
Edited by
Loek Ehren
Mike Schatorjé
Simone Francesconi
Herm Lecluse
Rick van Osch

## Slide 2
The project

## Slide 3
What did we want to achieve?
Start designing prototype application and if feasible start implementation
Work on documentation
Finish the process map
Start on Exhibition video

## Slide 4
How did we do it?
Divided work
  Various diagrams
  Used applications like Umlet & GoAnimate

## Slide 5: What were the results?
Finished design and started implementation
  Use cases
  Mockups
  DB Design
  Activity diagram

## Slide 6: Results

## Slide 7: Results

## Slide 8: Results

## Slide 9: Results

## Slide 10
What were the problems?
Again: time!
Custom objects in NoSQL database
Gmail Security
Limitiations on free software

## Slide 11
RTFM
Scope creep
Integrating Google Maps API in Javascript
SMTP in C#
What were the lessons learned?

## Slide 12
What do we want to achieve?
Continue with report
Evaluate process map
Continue on prototype

## Slide 13
How we are going to do it?
CAN WE PLZ DELETE THESE HOW SLIDES

## Slide 14
Any Question?
Thanks for your attention!